STATIM 2.0

UAT Process Standard

Client: YAS Takaful

Version 0.1 (Draft)

Prepared by: Novac Technology Solutions

Strictly Confidential

# Document Control

## Revision History

| Version | Date | Prepared By | Reviewed By | Approved By | Description of Changes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | 03-Jul-2026 | Sriram Ramkumar | Sudarsanam Krishnan | TBD (Vertical Head) | Initial Draft for client review |

## Review & Approval

| Role | Name | Organization |
| --- | --- | --- |
| QA Manager (Author) | Sriram Ramkumar | Novac |
| Delivery Manager (Reviewer) | Sudarsanam Krishnan | Novac |
| Vertical Head (Approver) | TBD | Novac |
| Business Analyst | Ramprasad | Novac |
| Business Analyst | Padmanabhan | Novac |
| Business Owner / BA Sign-off | TBD | YAS Takaful |

# Table of Contents

# 1. Introduction

## 1.1 Purpose

This document defines the standard User Acceptance Testing (UAT) process followed by Novac Technology Solutions for the STATIM 2.0 engagement with YAS Takaful. It establishes a consistent approach for UAT planning, execution, governance, defect management, and formal business acceptance.

## 1.2 Scope

### In Scope

- Manual UAT execution across all release-scoped modules.

- Automation support during UAT using NAFPro (Novac Automation Framework Pro), for selected end-to-end positive business journeys.

- Business validation of functional, negative, and boundary scenarios.

- Defect management during the UAT window, including triage and closure.

- Test evidence capture and reporting.

- Entry, exit, and formal sign-off governance.

### Out of Scope

- Mobile Testing, Security Testing, and Performance Testing are not part of the current UAT scope, consistent with the STATIM 2.0 Test Plan.

- SIT-level defect management and developer-side Shift-Left validation are governed separately and are not repeated in this document (see Section 18, References).

- Detailed NAFPro framework architecture is not reproduced here; it is governed by the NAFPro framework documentation.

## 1.3 Objectives

- Standardize the UAT process for the STATIM 2.0 engagement.

- Define clear responsibilities between Novac and YAS Takaful.

- Validate business requirements prior to production release.

- Standardize UAT reporting, evidence, and metrics.

- Reduce production risk through formal, traceable business acceptance.

## 1.4 Intended Audience

This document is intended for the following stakeholders:

| Stakeholder Group | Organization |
| --- | --- |
| Business Owners | YAS Takaful |
| Business Analysts | Novac / YAS Takaful |
| Subject Matter Experts (SMEs) | YAS Takaful |
| QA Manager | Novac |
| Test Lead | Novac |
| QA Team | Novac |
| Delivery Manager | Novac |
| Development Team | Novac |

# 2. Definitions & Acronyms

| Term | Description |
| --- | --- |
| UAT | User Acceptance Testing |
| SIT | System Integration Testing |
| QA | Quality Assurance |
| TL | Test Lead |
| QAM | QA Manager |
| DM | Delivery Manager |
| BA | Business Analyst |
| NAFPro | Novac Automation Framework Pro (Selenium-Cucumber BDD, Java) |
| RTM | Requirement Traceability Matrix |
| P1 / P2 | Priority 1 (Critical) / Priority 2 (High) defect classification |

# 3. UAT Delivery Approach

Novac follows a hybrid delivery model with predominantly Waterfall-based UAT execution for STATIM 2.0.

## 3.1 Delivery Principles

- Business-driven validation.

- Risk-based testing, prioritizing high-impact business flows.

- Requirements traceability maintained via the RTM.

- Manual-first testing, with automation support for selected positive journeys.

- Controlled defect management with defined triage and closure steps.

- Evidence-based validation for every executed scenario.

- Formal, documented business sign-off before Go-Live.

## 3.2 Relationship to SIT and Shift-Left Testing

UAT begins only after System Integration Testing (SIT) is complete. Developer-side Shift-Left validation is a pre-SIT activity governed by the STATIM 2.0 Project Delivery Process and is not repeated in this document. UAT entry assumes both SIT and Shift-Left validation are complete (see Section 13, Entry Criteria).

## 3.3 Testing Approach

Manual testing covers positive, negative, boundary, and business rule validation. Automation supports selected end-to-end positive flows using NAFPro. Automation is executed for every UAT release and re-executed before final UAT sign-off.

# 4. UAT Governance

## 4.1 Governance Principles

- Clear ownership across Novac and YAS Takaful.

- Regular, structured stakeholder communication.

- Timely defect triage aligned to test cycle boundaries.

- Transparent reporting to all stakeholder levels.

- Controlled approvals at each governance gate.

- Business-led final acceptance.

## 4.2 Governance Meetings

| Meeting | Frequency | Participants |
| --- | --- | --- |
| Internal QA Status | Daily | QA Team, Test Lead, QA Manager |
| Client Status | Weekly | Novac Delivery Team, YAS Takaful Stakeholders |
| Defect Triage | End of each test cycle / as required | QA, BA, Development Team |
| Go / No-Go | End of UAT | Test Lead, QA Manager, Delivery Manager, Client BA |

## 4.3 Entry Approval

UAT readiness is approved by the QA Manager after verification of all defined entry criteria (Section 13).

# 5. Roles & Responsibilities

## 5.1 Project Roles

| Role | Novac | YAS Takaful |
| --- | --- | --- |
| Delivery Manager | Sudarsanam Krishnan | TBD |
| QA Manager | Sriram Ramkumar | TBD |
| Test Lead | Praveen Kumar B | TBD |
| QA Team | Novac QA Team | — |
| Business Analyst | Ramprasad, Padmanabhan | TBD |
| Development Team | Novac Dev Team | — |
| Business Users | Support | TBD |
| Subject Matter Experts | Support | TBD |

## 5.2 Activity Ownership

The table below reflects primary ownership of each UAT activity. ‘Support’ indicates a secondary or advisory role.

| Activity | Novac | YAS Takaful |
| --- | --- | --- |
| UAT Planning | Owner | Review |
| Test Scenario Design | Owner | Review |
| Test Case Preparation | Owner | Review |
| Test Case Approval | Support | Owner |
| Test Data Preparation | Owner | Support |
| SIT Environment | Owner | — |
| UAT Environment | Support | Owner |
| Manual UAT Execution | Owner | Participate |
| Automation Execution | Owner | View Results |
| Defect Triage | Owner | Owner |
| Defect Closure | Owner | Review |
| Business Sign-off | Support | Owner |

# 6. UAT Lifecycle

The diagram below illustrates the end-to-end UAT lifecycle, from requirements approval through business sign-off.

IMAGE PLACEHOLDER UAT Lifecycle Flow Flow diagram: Requirements Approved → UAT Planning → Scenario Design → Scenario Review & Approval → Test Case Preparation → Environment & Test Data Readiness → Automation Script Design/Rework → Automation Dry Run → Manual UAT Execution + Automation Execution → Defect Logging & Triage → Fix, Retest, Regression → Execution Summary → Business Sign-off.

# 7. UAT Planning & Readiness

## 7.1 Planning Activities

- Confirm UAT scope with YAS Takaful stakeholders.

- Identify business processes and priority scenarios.

- Prepare the execution schedule.

- Allocate QA and business resources.

- Finalize entry and exit criteria.

- Confirm reporting cadence.

- Identify risks and dependencies (Section 15).

## 7.2 Environment Readiness

- Stable UAT build deployed.

- Required integrations available.

- User access configured for both Novac and YAS Takaful users.

- Test data loaded.

- Sensitive data masked.

- Environment validation completed prior to UAT start.

### UAT Environment

https://statim20.novactech.net/CoreApp_UAT (placeholder — to be confirmed and updated by Novac prior to final release).

## 7.3 Test Data

- Prepared by the Novac QA Team.

- Sensitive information masked prior to use.

- Refreshed before every UAT release, subject to project agreement.

# 8. Manual UAT Process

Manual UAT is the primary validation approach and covers complete business validation.

## 8.1 Coverage

- Positive scenarios

- Negative scenarios

- Boundary validations

- Business rules

- Functional validations

- UI validations

- Integration validations

### 8.1.1 UAT Test Case Selection

UAT test cases are selected based on business criticality and business validation objectives, rather than by executing every QA test case. Selection focuses on confirming that STATIM 2.0 supports YAS Takaful's business processes correctly, prioritizing:

- Critical business processes

- End-to-end business scenarios

- Business rules

- Business calculations

- Critical integrations

- Approval workflows

- Reports required for business validation

- Regulatory or compliance validations, where applicable

Detailed technical validations, such as field-level validations, boundary conditions, UI cosmetic checks, and exploratory testing, are primarily covered during QA/SIT and are included in UAT only where specifically required by the business.

|  | Business Requirements |  |
| --- | --- | --- |

▼

|  | Identify Business Processes |  |
| --- | --- | --- |

▼

|  | Identify Critical Business Scenarios |  |
| --- | --- | --- |

▼

|  | Select UAT Test Cases |  |
| --- | --- | --- |

▼

|  | Business Review & Approval |  |
| --- | --- | --- |

▼

|  | Execute UAT |  |
| --- | --- | --- |

## 8.2 Process

- Prepare test scenarios.

- Review scenarios with Novac BA and Client BA, following the Novac QA Review Process (see Section 18).

- Prepare detailed test cases in QMetry.

- Execute approved test cases.

- Capture execution evidence in QMetry.

- Log defects in JIRA.

- Retest resolved defects.

- Perform regression testing based on the agreed scope for the release, considering impacted functionality, business criticality, and production risk.

- Publish the execution summary.

## 8.3 Regression Test Selection

Regression scope for each UAT cycle is jointly agreed based on business risk and impact, considering:

- Impacted functionality

- Related business processes

- Critical integrations

- Business-critical workflows

- Previous defect-prone areas

- Configuration changes

- Production risk assessment

## 8.4 Evidence

- QMetry Test Cycle

- Screenshots, where applicable

- Execution Summary

# 9. Automation Support During UAT

Automation supports manual UAT by validating selected end-to-end positive business journeys using NAFPro (Novac Automation Framework Pro — Selenium-Cucumber BDD, Java). It complements manual testing and is not a replacement for business validation. Detailed framework architecture is governed separately by the NAFPro framework documentation and is not reproduced here.

## 9.1 Current Automation Coverage

Automation coverage during UAT currently spans the following modules. This list is updated as coverage expands across releases.

- Product Configurator

- New Business

- Rating

- Rules

- Accounting Setup

- System Parameters

- Claims

## 9.2 Scope

- End-to-end positive business flows only.

- Smoke and regression validation of selected journeys.

## 9.3 Process

- Review automation scope for the release.

- Design or update NAFPro scripts.

- Execute an automation dry run.

- Execute scripts for every UAT release.

- Re-execute before final UAT sign-off.

- Review failures and raise defects where required.

- Generate automation reports.

## 9.4 Deliverables

- HTML Execution Report

- Excel Execution Report

- Screenshots

- Execution Logs

# 10. Defect Management

This section defines the structured process to identify, assess, resolve, and close defects raised during UAT.

## 10.1 Defect Lifecycle

IMAGE PLACEHOLDER Defect Lifecycle Flow diagram: Defect Identified → Log in JIRA → QA Validation → Severity & Priority Assignment → Defect Triage → Development Fix → Deployment to UAT → Retest by QA → Regression (where applicable) → Close or Reopen.

## 10.2 Severity Classification

| Severity | Description |
| --- | --- |
| Critical | System unavailable, data loss, or core business process blocked. |
| High | Major business functionality unavailable, workaround not viable. |
| Medium | Functionality impacted; a workaround exists. |
| Low | Minor issue with limited business impact. |

Resolution timelines are agreed jointly at Defect Triage for each cycle, consistent with the STATIM 2.0 Test Plan (v1.1) triage process, rather than fixed per-severity SLAs.

## 10.3 Priority Classification

| Priority | Description |
| --- | --- |
| High | Immediate attention required. |
| Medium | Resolve during the current UAT cycle. |
| Low | Can be scheduled for a later release. |

## 10.4 Defect Triage

Aligned with the STATIM 2.0 Test Plan (v1.1), a dedicated triage meeting is held at the end of every module execution for all P1 (Critical) and P2 (High) defects. Additional triage sessions may be called as required.

Participants:

- Novac QA Team

- Test Lead

- Business Analyst

- Development Team

- YAS Takaful Business Representative, as required

All triage outcomes are recorded in JIRA against the respective defect. Deferred defects are jointly reviewed by the Novac BA, Development Team, and Client BA before a final decision is made.

## 10.5 Defect Closure

A defect may be closed only after:

- Fix verification is completed.

- Required regression is completed.

- Evidence is captured.

- Closure is validated by the Novac QA Team.

- Review is completed by the Test Lead and QA Manager.

# 11. Test Evidence & Deliverables

## 11.1 Manual UAT

| Deliverable | Tool |
| --- | --- |
| Test Cycle Execution | QMetry |
| Test Evidence | QMetry Attachments |
| Execution Summary | QMetry |

## 11.2 Automation

| Deliverable | Format |
| --- | --- |
| Automation Report | HTML |
| Automation Summary | Excel |
| Screenshots | Automated capture |
| Execution Logs | NAFPro framework output |

# 12. Reporting & Communication

## 12.1 Reporting Matrix

| Report | Audience | Frequency |
| --- | --- | --- |
| Internal QA Status | Novac QA Team | Daily |
| Weekly Project Status | Novac & YAS Takaful Stakeholders | Weekly |
| Test Execution Summary | Project Team | Every UAT Cycle |
| Defect Summary | Project Team | Daily / Weekly |
| Automation Execution Report | Project Team | Every Automation Run |
| UAT Closure Report | Management | End of UAT |
| Go / No-Go Report | Leadership | Prior to Production |

## 12.2 Key Metrics

- Planned vs. Executed Test Cases

- Pass Percentage

- Failed Test Cases

- Open Defects by Severity

- Defect Aging

- Automation Execution Status

- Business Readiness

# 13. Entry & Exit Criteria

## 13.1 Entry Criteria

- SIT and developer-side Shift-Left validation completed successfully.

- UAT build deployed.

- No open Critical SIT defects.

- UAT environment validated.

- Required integrations available.

- Test data prepared and masked.

- Business scenarios approved.

- Test cases reviewed and approved.

- User access available for Novac and YAS Takaful teams.

- UAT schedule approved.

- QA Manager approval obtained.

## 13.2 Exit Criteria

- 100% of planned scenarios executed.

- Mandatory business processes validated.

- No open Critical defects.

- High severity defects resolved or formally accepted by YAS Takaful.

- Regression testing completed in accordance with the agreed regression scope for the release.

- Automation execution completed for applicable modules.

- Test evidence available and archived.

- UAT report completed.

- Client BA sign-off received.

# 14. UAT Sign-off Process

IMAGE PLACEHOLDER UAT Sign-off Workflow Flow diagram: QA Team → Test Lead Review → QA Manager Approval → Novac Delivery Manager Approval → Client BA Approval → Go / No-Go Recommendation.

## 14.1 Sign-off Deliverables

- UAT Execution Summary

- Defect Summary

- Automation Results

- Outstanding Risk Register

- UAT Closure Report

- Go / No-Go Recommendation

## 14.2 Go / No-Go Decision

The final production recommendation considers:

- Completion of the agreed UAT scope.

- Exit criteria compliance.

- Outstanding defect assessment.

- Business readiness.

- Client approval.

# 15. Risk & Issue Management

Risks and issues identified during UAT planning or execution are logged, owned, and tracked to closure. The QA Manager maintains the risk register and reviews it at each governance meeting (Section 4.2).

| Risk Category | Escalation Owner | Trigger |
| --- | --- | --- |
| Schedule Risk | Test Lead | Delay to build availability, environment readiness, or business review turnaround. |
| Quality Risk | QA Manager | High defect density, repeated regression failures, or unresolved Critical defects. |
| Resource Risk | Delivery Manager | Unavailability of QA, business, or SME resources during planned execution windows. |
| Scope Risk | QA Manager / Client BA | Late-stage scope changes affecting agreed UAT coverage. |

Unresolved risks are escalated in the sequence: QA Team → Test Lead → QA Manager → Delivery Manager → Vertical Head / Client BA, as needed.

# 16. Change Management

Changes to UAT scope, requirements, or test cases are managed through an updated Requirement Traceability Matrix (RTM). Changes must be incorporated into the affected test cases and the RTM immediately, and communicated to YAS Takaful stakeholders at the next scheduled status update.

# 17. Assumptions, Dependencies, and Constraints

| Assumptions | Dependencies | Constraints |
| --- | --- | --- |
| SIT and Shift-Left validation are completed prior to UAT entry. | Timely availability of YAS Takaful business users for scenario review and sign-off. | Fixed UAT window as per the agreed project schedule. |
| BRD documents and Figma designs are available for scenario and test case design. | Stable builds provided after unit testing and Novac Dev Team sign-off. | Limited access to production-like data during early UAT cycles. |

# 18. References

The following Novac standards govern related processes and are not duplicated in this document:

| Document | Version | Relevance |
| --- | --- | --- |
| STATIM 2.0 Test Plan | v1.1 | Overall test strategy, cycle definitions, defect triage cadence. |
| STATIM 2.0 Testing Cycle Process | v1.1 | SIT-level test cycle process and entry/exit criteria. |
| STATIM 2.0 QA Review Process | v1.0 | Peer, Lead, and Business review workflow for test cases and scripts. |
| STATIM 2.0 Cross-Browser Testing Process | v1.0 | Browser and resolution compatibility testing methodology. |
| STATIM 2.0 Project Delivery Process | v0.1 | End-to-end SDLC, including developer-side Shift-Left Testing (Phase 9). |
| NAFPro Framework Documentation | — | Automation framework architecture and usage. |

# 19. Document Sign-off

By signing below, the undersigned confirm review and acceptance of this UAT Process Standard for the STATIM 2.0 – YAS Takaful engagement.

| Role | Name | Organization | Signature | Date |
| --- | --- | --- | --- | --- |
| QA Manager | Sriram Ramkumar | Novac |  |  |
| Delivery Manager | Sudarsanam Krishnan | Novac |  |  |
| Vertical Head | TBD | Novac |  |  |
| Business Owner / BA | TBD | YAS Takaful |  |  |

End of Document.